SERVICENOW PROJECT SUBMISSION

Implement Client Script & UI Policy (Incident)

Project Planning Phase

# Implementation Plan

Phase

Activity

Output

1

Create High Impact UI Policy

Active policy

2

Configure UI Policy Action

Urgency control

3

Create onChange

Automatic Urgency

4

Create onSubmit

Save validation

5

Create onCellEdit

List edit restriction

6

Functional testing

Evidence

7

Reverse condition test

Reversal evidence

8

Documentation

Final submission

# Planning Logic

Configure the UI Policy first, then its action, then Client Scripts. Test each behavior independently and finally execute the complete end-to-end sequence.